November 6, 2014

Re: NPA 782 to Overlay NPA 902 (Nova Scotia/Prince Edward Island, Canada

Dear Customer,

In Telecom Decision CRTC 2012-528, dated 1 October 2012, the Canadian Radio-television and Telecommunications Commission (CRTC) directed that relief for Nova Scotia and Prince Edward Island area code 902 be provided through a distributed overlay using new area code 782 effective 30 November 2014.

The new area code 782 has been assigned by the North American Numbering Plan Administrator (NANPA) and will be implemented on the relief date of 30 November 2014 as a distributed overlay over the geographic area of the provinces of Nova Scotia and Prince Edward Island currently served by the 902 area code. The area code 902 consists of 173 Exchange Areas serving the provinces of Nova Scotia and Prince Edward Island which includes the major communities of Amherst, Antigonish, Bridgewater, Charlottetown, Halifax, Kentville, New Glasgow, Port Hawkesbury, Sackville, Summerside, Sydney, Truro and Yarmouth.

Commencing on 23 August 2014, many calls dialed with 7 digits will first be connected to a network announcement notifying callers that the local number they have dialed must be preceded by its area code and that their call will now proceed after which the call will be completed. Carriers operating in NPA 902 that opt to employ a network announcement will phase in this network announcement during the period 23 to 30 August 2014 and maintain it until mandatory 10-digit local dialing is introduced on 30 November 2014.

Implementation of Relief Plan

Implementation of the overlay of the 782 NPA is as follows:

PHASE I

Permissive Dialing Date –Began August 23, 2014: During the permissive dialing period, subscribers may dial local calls within the overlay area on either a 7-digit or 10-digit basis, but will be encouraged to dial 10-digits. After the permissive period ends, all calls must be dialed using 10-digits.

When preparing for overlay area code relief, carriers are strongly encouraged to prepare their switches to begin sending 10 digits prior to the mandatory 10-digit dialing conversion date for customers.

PHASE II

Mandatory 10 Digit Dialing Date – Begins November 30, 2014: All callers must dial local calls with 10 digits.  If you inadvertently dial 7 digits, your call will not be completed and a recording will prompt you to hang up and dial again.

Dialing Plan

The dialing plan for the area served by NPA codes 782 and 902 will be as follows:

- All local calls, including Extended Area Service calls, originating within the 782/902 overlay area must be dialed with 10-digits; i.e., NPA-NXX-XXXX.

- Toll and alternatively billed calls originating within the 782/902

The following test numbers for the new NPA 782 will be made available effective 30 May 2014.

Routing of calls to area code 782 can be verified by dialing the 8378 (TEST) numbers which do

not provide answer supervision. Billing of calls to area code 782 can be verified by dialing the

2455 (BILL) numbers which provide answer supervision.

Calls successfully completed to test numbers will receive the following announcement:

“You have successfully completed a call to the 782 area code test number at [CARRIER

NAME] in Nova Scotia (or Prince Edward Island), Canada.”

The disconnection dates for the test numbers will be between 30 December 2014 and

31 January 2015.

To prepare for this overlay, please note the following:

- Notify your clients, vendors, domestic and international of your new area code.

- Inform employees, customers, and co-workers.

- Changes in telephone equipment should be directed to the equipment vendor.

- Utilize the applicable test number to make sure your equipment recognizes the new area code.

- Update all correspondence, such as stationery, business cards, checks, brochures, promotional items, internet web pages, catalogs, directory listings.

- Reprogram features such as Auto-Dialing, Speed dialing, and Call Forwarding.

- Reprogram security doors and gate systems.

- Contact your service provider to update your cell phone and other wireless communications.

- Internet dial-up connection may need reprogramming or upgraded.

- Notify Alarm system providers of the new area code + telephone number so they can update their records and equipment as needed.

The area code overlay will not affect the cost of a call.  Costs incurred for updating systems and revising printed materials is the responsibility of the customer.  The directory listings (white pages) will be updated by the telecommunications industry.  Listings appearing in other directories will be the responsibility of the customer.

If you have any additional questions, please contact your Premier Specialist or Customer Service 1-866-847-5500.